FINANCING MEMORANDUM

The European Commission, hereinafter referred to as "THE COMMISSION", acting for and on behalf of the European Community, hereinafter referred to as "THE COMMUNITY"

on the one part, and

The Government of the Slovak Republic hereinafter referred to as "THE RECIPIENT"

on the other part,

HAVE AGREED AS FOLLOWS:

The measure referred to in Article 1 below shall be executed and financed out of the budget resources of THE COMMUNITY in accordance with the provisions set out in this Memorandum.  The technical, legal, and administrative framework within which the measure referred to in Article 1 below shall be implemented is set out in the General Conditions annexed to the Framework Agreement between THE COMMISSION and THE RECIPIENT, and supplemented by the terms of this Memorandum and the Special Provisions annexed hereto.

ARTICLE 1 - NATURE AND SUBJECT

As part of its aid programme, THE COMMUNITY shall contribute, by way of grant, towards the financing of the following MEASURE:

Programme number:		SR0101

Title:	2001 Cross-Border Co-operation Programme between the Slovak Republic and Poland

Duration:			Until 30th November 2003

ARTICLE 2 - COMMITMENT OF THE COMMUNITY

The financial contribution of THE COMMUNITY is fixed at a maximum of  € 4 million hereinafter referred to as "THE EC GRANT".

ARTICLE 3 - DURATION AND EXPIRY

For the present MEASURE, THE EC GRANT is hereby available for contracting until 30th November 2003 subject to the provisions of this Memorandum. All contracts must be signed by this date. Any balance of funds of the EC GRANT which have not been contracted by this date shall be cancelled. The deadline for disbursement of THE EC GRANT is 30th November 2004. All disbursements must be completed by the deadline for disbursement. THE COMMISSION may however, in exceptional circumstances, agree to an appropriate extension of the contracting period or of the disbursement period, should this be requested in due time and properly justified by THE RECIPIENT. This Memorandum shall expire at the expiry of the disbursement period of the EC GRANT. All the funds which have not been disbursed shall be returned to the Commission.

ARTICLE 4 - ADDRESSES

Correspondence relating to the execution of THE MEASURE, stating THE MEASURE'S number and title, shall be addressed to the following:

for the COMMUNITY:

Mr. Walter Rochel

Head of Delegation of the European Commission to the Slovak Republic

Panska 3

81101 - Bratislava – Slovak Republic

for THE RECIPIENT:

Mrs. Maria Kadlecikova

Deputy Prime Minister for European Integration

Office of the Government

Namestie Slobody, 1

81106 - Bratislava – Slovak Republic

ARTICLE 5 - NUMBER OF ORIGINALS

This Memorandum is drawn up in duplicate in the English language.

ARTICLE 6 - ENTRY INTO FORCE

This Memorandum shall enter into force on the date on which it has been signed by both parties. No expenditure incurred before this date is eligible for the EC GRANT.

The Annexes shall be deemed an integral part of this Memorandum.

Done at Bratislava					Done at Bratislava

Date							Date

for THE RECIPIENT			 		for THE COMMUNITY

……………………					…………………………

……………………					…………………………

Encl.

Annex 1	Framework Agreement

Annex 2	Special Provisions

Annex 3	Visibility and Publicity

ANNEX II – SPECIAL PROVISIONS

1. 	OBJECTIVES, DESCRIPTION AND CONDITIONALITY

## 1.1	Programme Objectives

### 1.1.1	General Objectives

The general objective of the Phare cross border co-operation programme (Article 3, Commission Regulation No. 2760/98) is to promote co-operation of border regions in Central and East European Countries with adjacent regions in a neighbouring country. The programme seeks to help these regions to overcome specific development problems resulting, inter alia, from their relative isolation in the framework of national economics, in the interest of the local population and in a manner compatible with the protection of the environment. It also supports the establishment and development of co-operative networks on either side of the border and the creation of linkages between these networks and wider Community networks.

### 1.1.2	Specific Objectives

More specifically, the objectives of the 2001 Phare Cross Border Co-operation Programme for the Slovak Republic and Poland are:

- To support the Slovak Republic’s and Polish Republic’s transformation process and to facilitate the process of European integration;

- To support the further development of the economic potential of border regions by strengthening existing structures, increasing the competitiveness of enterprises, and reviving the overall economy on both sides of the border;

- To overcome problems burdening the border areas, including pollution of the environment and inadequate infrastructure that has an impact on both sides of the border;

- To reduce the peripheral character of these areas, thereby improving the quality of life and creating a co-operative network on both sides of the border.

## 1.2	Programme Description

In accordance with the Joint Programming Document, the 2001 programme for Polish-Slovak cross-border cooperation identifies two priority areas for measures on both sides of the common border. The following priorities have been selected:

- Accessibility - including transport

- Environment

The preparation process for the 2001 programme involved an overall review of the economic and social situation in the border regions and a programming workshop with the regional stakeholders, supported these priorities. The programme includes allocations for two medium scale infrastructure projects in the above priority areas (transport and environment for Slovakia and transport for Poland) and for a Joint Small Projects Fund. All projects to be supported under the programme will be co-financed from Slovak and Polish sources, primarily from resources of the communities in the Slovak - Polish border region and of the respective Slovak and Polish Governments. The Joint Co-operation Committee (JCC), established on 16 February 2000, agreed on the programme composition at its meeting in Cracow on 4th May 2000. The criteria for project selection include the cross border impact of projects, methods of project co-financing, and project impact on the environment.

The implementation of the investment projects and of the small projects fund will contribute indirectly to the creation and growth of small and medium businesses. An environmental impact assessment according the EU Environmental Impact Assessment Directive (85/337/EEC as amended by 97/11/EC) will be carried out for all investment projects where applicable according to this directive.

The JCC approved the following projects:

2.2.1.	SK side: “Relocation of Road I/59 – Podbiel Bypass” – SR0101.01

The project will contribute to the facilitation of the interconnection of the international road E-77 connecting Hungary, Slovakia and Poland. The project will also ensure a fluent flow of transit traffic passing towards the state border crossing Trstená.

The road I/59 is a part of the main road corridor in the direction Hungary – Slovak Republic – Poland, linking the towns Šahy – Zvolen – Turčianske Teplice – Martin – Ružomberok – Dolný Kubín – Trstená.

The road is connecting the planned Trans-European corridors III (Germany - Wroclaw - Katowice - Krakow - Lvov) and V.a (Bratislava - Žilina - Košice - Užhorod).

The existing road Nr. I/59 passes through the village of Podbiel which is some 20 km distant from the Slovak - Polish state border. The road I/59 is largely used for transit traffic. The horizontal slope of the road and its geometric parameters within the built-up area of the village and related sections of the road are inadequate for the existing traffic. The current situation has a negative impact on the transport times, road safety and environment as well as the living conditions of the inhabitants of the village of Podbiel.

The intersection of the existing roads I/59 and II/584 is mostly used by the tourists travelling to the Rohace Mountains (level crossing) or interested in the folk architecture of the municipalities Podbiel and Zuberec.

Results of the traffic statistics collected on the motorway and road network dated 1995 show that the road capacity has already been exceeded by the year 2000.

The project will solve the above mentioned shortcomings of the existing road I/59 by its relocation out of the built-up area of the village of Podbiel and with the relocation of the road Nr. II/584 to complete the bypass of the village of Podbiel. The existing intersection shall be supplemented by a new interchange. By building the new intersection of the roads I/59 and II/584 the standard traffic safety will be achieved.

The new bypass road I/59 in the total length of 1.105 km as well as the reconstructed road Nr. II/584 in the total length of 848 m will improve the technical and safety standards of the existing infrastructure in the municipality of Podbiel. It will also considerably reduce the number of cars passing through the village of Podbiel. The air pollution due to the emissions will be reduced, improving at the same time the living conditions of the inhabitants of Podbiel.

Tourism and recreation activities will benefit from this investment, and the interest of potential investors for this area will be clearly enhanced by the improvement of the communication links.

The complete relocation of the road I/59 is cca 6,5 km long. This project is the first phase of the relocation of the road I/59.

### 2.2.2	SK side: “Clean water - riverbed Poprad and Dunajec” – SR0101.02

At present some 20.500 inhabitants in the district Stará Ľubovňa are served by the existing sewerage network (41.5% of the total district population), out of which some 16.000 live in the municipalities being members of the Association Dolny Poprad. Only four Waste Water Treatment Plants (WWTP) are completed and operational (located in the Municipalities of Stará Ľubovňa and Podolinec and in the villages of Kamienka and Vysne Ruzbachy).

A part of the untreated urban wastewater on the Slovak side is collected in cesspools and disposed on land, causing groundwater deterioration. The rest of the untreated wastewater is discharged directly into the adjoining river flows, respectively the collected wastewater are treated in a small WWTPs with unsatisfactory capacity.

After the completion of the project and the linked activities some 78% of the population of the district Stará Ľubovňa will be connected to a sewerage system. This rate is above the national average of 68-70%.

This Project represents an important component of a wider sanitation programme within the Euroregion Tatry, aimed at fully serving the whole Poprad river basin’s area.

Phare will finance the sewerage system in 9 municipalities of Stará Ľubovňa district and the local network of WWTPs in line with the EU standards. In particular, a sewerage system for additional 10,000 inhabitants will be built and operated (total length 14,4 km). The capacity of WWTPs in the area will be extended for another 1.900 PE: The total collected and treated wastewater flow will be 760,000 m3/yr.

At completion of the project, 26.000 inhabitants living in the municipalities members of the Association will be fully connected to the regional sewerage system, their wastewater treated and as a result the pollution of the rivers Poprad and Dunajec will be reduced.

2.2.3	PL side: Modernisation of the Polish Voivodship Road No 981 leading to

Koniecza BCP (PL0110.01)

The project will result in the upgrading of the Voivodship road No. 981 which is an essential part of the communication routes of the powiat of Gorlice, linking the powiats of Dąbrowa and Tarnów with the powiat of Gorlice and, going further to the south through the Konieczna – Becherov border pass – with Slovakia. The road needs immediate modernisation. The existing surface is in poor condition, and it lacks pavements in municipal areas. The project will provide for new bituminous surfaces for the following sections   Moszczenica – Gorlice: length of 5.5 km, Gorlice – Małastów: length of 11 km, Gładyszów – Zdynia: length of 8 km, a 2 metre wide pavement, rainwater drainage system and new bituminous surface of 2 km along the following section: Węgierska Street. In addition a new section of the Stawiska ringroad in Gorlice is to be established, with a 7 metre wide bituminous surface of length of 0.8 km and pavement on one side of the road.

2.2.4	PL side: Modernisation of Polish National Road No 9 leading to Barwinek

BCP (PL0110.02)

The project will result in the upgrading of National Road 9 which provides direct access to the modernised border crossing at Barwinek. In order to improve integration and cross border communications this route needs considerable improvement. Upgrading of the will consist in the refurbishment of road pavement on sections with total length of 13.3 km. This is for the improvement of road quality, strengthening of road pavement to 115 kN axle load, renovation of drainage conduits, repair and modernization of culverts and road bridge structures, landslide protection, introduction of road traffic safety improvements, additional traffic lanes, renovation of shoulders, construction of bus lay-bys, reconstruction of exit roads and some traffic routing improvements. In addition the project covers the roundabout conversion of the intersection of national road No 9 and national road No 28 in Miejsce Piastowe.

### 2.2.5	Joint PL/SK Small Projects Fund (JSPF) - SR0101.03 / PL0110.03

The general aim of the JSPF is the support of ‘people to people’ projects with a genuinely cross-border impact. The purpose of the support of these projects is to encourage local involvement and to facilitate the implementation of small-scale actions which may constitute the basis for larger cross-border cooperation projects. Priority will be given to projects that are planned, selected and realised jointly by Slovak and Polish partners and supported from both JSPFs on the Slovak and on the Polish side. The JSPF aims also at the building and developing of specialist resources for local and regional institutions involved in regional development, groundwork and implementation of cross-border projects in line with EU practice.

The specific JSPF objectives in Poland and the Slovak Republic are in accordance with regional priorities: the development of cultural and youth co-operation between neighbouring regions on both sides of the border; support for actions aimed at local and regional socio-economic development, in particular measures in support of tourism development; the support of educational activities for institutions and individuals involved in local/regional development, in local government and in organisations of public interest.

The Small Projects Facility will not include physical investments other than small infrastructure not generating substantial net revenue.

The minimum co-financing contribution of the beneficiary to the project is 10%. As concerns the administrative support for operating the JSPF, the Phare contribution may finance the JSPF's indirect (overhead) costs up to 7% of total amount eligible costs as  defined in the DIS manual. This is conditional upon the provision of at least the same amount from the regions for covering the management costs of the operation. This financial support is provided to the administrative structures running the JSPF, normally situated in the Euroregions. The minimum Phare contribution per project is 1.000 EUR, the maximum contribution is 50.000 EUR. The maximum PHARE support per project of 50.000 EUR may be raised to a maximum of 300.000 EUR; however, projects of more than 50.000 EUR require ex-ante approval from the Commission Services. Within these limits, the regional Steering Committee may establish differing limits (in particular lowering the maximum contribution of Phare, keeping in view the overall amount available, and increase of the beneficiary’s own contribution).

Implementation of the JSPF will follow the principles described in the “Joint Guidelines for Applicants to Call for Proposals – budget 2001” which will be jointly developed by the Polish and Slovak Phare CBC IAs. They will require endorsement of the EC Delegations in Warsaw and Bratislava prior to the JSPF launching. They will be based on the Practical Guide to Phare, ISPA and SAPARD programmes (chapter 6 on the “Grants” specifically).

At the beginning of 2001 the Polish and Slovak sides worked out the “Joint Guidelines for Applicants to Call for Proposals – budget 2000”. Operation of the JSPF Poland-Slovak Republic budget 2001 will be developed based on these common guidelines.

The two Implementing Agencies will elaborate a joint set of guidelines (to be endorsed by the respective Delegation of the European Commission). A Regional Steering Committee is established for the whole Slovak-Polish border region and will be the principle policy orientation institution for the operation of the JSPF, under the auspices of the relevant Implementing Agencies identified in Section 6.

* * * * *

- All investment projects, which, according to the rules stipulated in Directive 85/337/CEE, as amended by Directive 97/11, require an Environmental Impact Assessment, should be the subject of an Environmental Impact Assessment.

- In the case of a project coming under Annex II of the Directive 85/337/EEC, as amended by Directive 97/11/EC for which an EIA is not required, the authorities should assess if the project is likely to affect an environmentally sensitive area.  If so, a declaration from the responsible authorities for nature conservation should be included stating that their conclusion is that the zone's environmental potential will not be directly affected by the project.

3.	Budget

Slovak Republic

| No | Project Title | (MEUR) |
| --- | --- | --- |
|  |  | IB (Phare) | Investment (Phare) | National Co-financing | TOTAL |
| SR0101.01 | Relocation of Road I/59 – Podbiel Bypass | - | 1.8 | 2.23 | 4.030 |
| SR0101.02 | Clean water - riverbed Poprad and Dunajec | - | 1.8 | 0.67 | 2.470 |
| SR0101.03 | Joint Small Projects Fund | 0.32 | 0.08 | 0.075 | 0.475 |
|  | TOTAL | 0.32 | 3.68 | 2.975 | 6.975 |

Poland

| No | Project Title | (MEUR) |
| --- | --- | --- |
|  |  | IB | Investment | National Co-financing | TOTAL |
| PL0110.01 | Modernisation of the Polish Voivodship Road Nr. 981 | - | 2.0 | 2.75 | 4.750 |
| PL0110.02 | Modernisation of Polish National Road Nr. 9 | - | 1.6 | 0.85 | 2.450 |
| PL0110.03 | Joint Small Projects Fund | 0.4 |  | 0.134 | 0.534 |
|  | TOTAL | 0.4 | 3.6 | 3.734 | 7.734 |

# 4.	Implementation Arrangements

Slovak Republic

The programme will be managed in accordance with the Phare Decentralised Implementation System (DIS) procedures. The National Aid Co-ordinator (NAC), who is the Minister Responsible for the Co-ordination of the Phare Programme, will have overall responsibility for programming, monitoring and implementing Phare programmes in Slovakia. The National Aid Co-ordinator and the National Authorising Officer shall be jointly responsible for co-ordination between Phare (including Phare CBC), ISPA and SAPARD.

The National Fund (NF) in the Ministry of Finance, headed by the National Authorising Officer (NAO), will supervise the financial management of the Programme, and will be responsible for reporting to the European Commission. The National Authorising Officer shall have overall responsibility for financial management of the Phare funds. He shall ensure that the Phare rules, regulations and procedures pertaining to procurement, reporting and financial management are respected, and that a proper reporting and project information system is functioning. The National Authorising Officer shall have the full overall accountability for the Phare funds of a programme until the closure of the programme.

Appropriate financial control will be carried out by the competent National Control Authority with respect to the implementation of the programme in both partner countries.

The Commission will transfer funds to the NF in accordance with the Memorandum of Understanding signed between the Commission and Slovakia on 10th December 1998. Funds will be transferred following requests from the NAO.

A payment of up to 20% of the funds to be managed locally will be transferred to the NF following signature of the Financing Memorandum and the Financing Agreements (FAs) between the NF and the Implementing Agencies (IAs). The provisions foreseen in articles 2 and 13 of the MoU on the NF must also be met. Furthermore, the NAO must submit to the Commission the designation of the PAOs and a description of the system put in place, highlighting the flow of information between the NF and the IA and the manner in which the payment function will be carried out.

Four Replenishments will be made of up to 20% of the funds to be managed locally or the full balance of the budget whichever is the lesser amount. The first replenishment will be triggered when 10% of the budget has been disbursed by the IAs. The second replenishment may be requested when 30% of the total budget in force has been disbursed. The trigger point for the third replenishment is 50%, and for the final fourth instalment when 70% is disbursed. Save for express prior authorisation from the Commission HQs, no replenishment request may be made if the aggregate of the funds deposited in the NF and the IAs exceeds 10% of the total budget in force of the commitment. Exceptionally the NAO may request an advance payment of more than 20% in accordance with the procedures laid down in the aforesaid Memorandum of Understanding.

The overall responsibility for the Slovak-Polish Phare CBC Programme will rest with the Ministry of Construction and Regional Development, as the Implementing Agency of all sub-programmes of the Programme.

The National Fund will transfer funds to IAs, in accordance with Financing Agreements (FAs) signed between the NFs and the IAs where applicable. Each individual FA will be endorsed in advance by the European Commission. In cases where the NF is itself the paying agent for the IA there will be no transfer of funds from the NF to the IA. The IAs must each be headed by a Programme Authorising Officer (PAO) appointed by the NAO after consultation with the NAC. The PAO will be responsible for all the operations carried out by the relevant IA.

A separate bank account, denominated in EUR will be opened and managed by the NF in a separate accounting system in the Central Bank. In principle, all bank accounts will be interest bearing. Interest will be reported to the European Commission. If the Commission so decides, on the basis of a proposal from the NAO, interest may be reinvested in the Programme. The same procedures will apply to any funds transferred to an IA or the CFCU.

The NAO and the PAOs will ensure that all contracts are being prepared in accordance with the procedures set out in the DIS Manual.

All contracts must be concluded by 30th November 2003.

All disbursements must be made by 30th November 2004.

Any funds not used by the expiry date of the programme will be recovered by the Commission.

For those contracts with funds retained for a warranty period extending beyond the end of the disbursement period of the programme, the overall total of funds related to those contracts, as calculated by the PAO and established by the Commission, will be paid to the Implementing Agency before the official closure of the programme. The Implementing Agency assumes full responsibility of depositing the funds until final payment is due and for ensuring that said funds will only be used to make payments related to the retention clauses. The Implementing Agency further assumes full responsibility towards the contractors for fulfilling the obligations related to the retention clauses. Interests accrued on the funds deposited will be paid to the Commission after final payment to the contractors. Funds not paid out to the contractors after final payments have been settled shall be reimbursed to the Commission. An overview of the use of funds deposited on warranty accounts - and notably of the payments made out of them - and of interests accrued will annually be provided by the NAO to the Commission.

Poland

The programme will be managed in accordance with the Phare Decentralised Implementation System (DIS) procedures. The National Aid Co-ordinator (NAC), who is the Minister Responsible for the Co-ordination of the Phare Programme, will have overall responsibility for programming, monitoring and implementing Phare programmes in Slovakia. The National Aid Co-ordinator and the National Authorising Officer shall be jointly responsible for co-ordination between Phare (including Phare CBC), ISPA and SAPARD.

The National Fund (NF) in the Ministry of Finance, headed by the National Authorising Officer (NAO), will supervise the financial management of the Programme, and will be responsible for reporting to the European Commission. The National Authorising Officer shall have overall responsibility for financial management of the Phare funds. He shall ensure that the Phare rules, regulations and procedures pertaining to procurement, reporting and financial management are respected, and that a proper reporting and project information system is functioning. The National Authorising Officer shall have the full overall accountability for the PHARE funds of a programme until the closure of the programme.

Appropriate financial control will be carried out by the competent National Control Authority with respect to the implementation of the programme in both partner countries.

The Commission will transfer funds to the NF in accordance with the Memorandum of Understanding signed between the Commission and Poland on 24th December 1998. Funds will be transferred following requests from the NAO.

A payment of up to 20% of the funds to be managed locally will be transferred to the NF following signature of the Financing Memorandum and the Financing Agreements (FAs) between the NF and the Implementing Agencies (IAs). The provisions foreseen in articles 2 and 13 of the MoU on the NF must also be met. Furthermore, the NAO must submit to the Commission the designation of the PAOs and a description of the system put in place, highlighting the flow of information between the NF and the IA and the manner in which the payment function will be carried out.

Four Replenishments will be made of up to 20% of the funds to be managed locally or the full balance of the budget whichever is the lesser amount. The first replenishment will be triggered when 10% of the budget has been disbursed by the IAs. The second replenishment may be requested when 30% of the total budget in force has been disbursed. The trigger point for the third replenishment is 50%, and for the final fourth instalment when 70% is disbursed. Save for express prior authorisation from the Commission HQs, no replenishment request may be made if the aggregate of the funds deposited in the NF and the IAs exceeds 10% of the total budget in force of the commitment. Exceptionally the NAO may request an advance payment of more than 20% in accordance with the procedures laid down in the aforesaid Memorandum of Understanding.

The Implementing Authority for the Phare Cross Border Co-operation Programme will be under the responsibility of a Director; within the Ministry of Internal Affairs and Administration. Final responsibility lies with the PAO. The Implementing Agency is the Implementing Authority for all projects.

The National Fund will transfer funds to IAs, in accordance with Financing Agreements (FAs) signed between the NFs and the IAs where applicable. Each individual FA will be endorsed in advance by the European Commission. In cases where the NF is itself the paying agent for the IA there will be no transfer of funds from the NF to the IA. The IAs must each be headed by a Programme Authorising Officer (PAO) appointed by the NAO after consultation with the NAC. The PAO will be responsible for all the operations carried out by the relevant IA.

A separate bank account, denominated in EUR will be opened and managed by the NF in a separate accounting system in the Central Bank. In principle, all bank accounts will be interest bearing. Interest will be reported to the European Commission. If the Commission so decides, on the basis of a proposal from the NAO, interest may be reinvested in the Programme. The same procedures will apply to any funds transferred to an IA or the CFCU.

The NAO and the PAOs will ensure that all contracts are being prepared in accordance with the procedures set out in the DIS Manual.

All contracts must be concluded by 30th November 2003.

All disbursements must be made by 30th November 2004.

Any funds not used by the expiry date of the programme will be recovered by the Commission.

For those contracts with funds retained for a warranty period extending beyond the end of the disbursement period of the programme, the overall total of funds related to those contracts, as calculated by the PAO and established by the Commission, will be paid to the Implementing Agency before the official closure of the programme. The Implementing Agency assumes full responsibility of depositing the funds until final payment is due and for ensuring that said funds will only be used to make payments related to the retention clauses. The Implementing Agency further assumes full responsibility towards the contractors for fulfilling the obligations related to the retention clauses. Interests accrued on the funds deposited will be paid to the Commission after final payment to the contractors. Funds not paid out to the contractors after final payments have been settled shall be reimbursed to the Commission. An overview of the use of funds deposited on warranty accounts - and notably of the payments made out of them -  and of interests accrued will annually be provided by the NAO to the Commission.

# 5.	Monitoring and Assessment

A Joint Monitoring Committee (JMC) will be established. It will include the NAO, the NAC and the Commission. The JMC will meet at least once a year to review all Phare funded programmes in order to assess their progress towards meeting the objectives set out in Financing Memoranda and the Accession Partnership. The JMC may recommend a change of priorities and/or the re-allocation of Phare funds.

The JMC will be assisted by Monitoring Sub-Committees (MSC) which will include the NAC, the PAO of the CBC Programmes and the Commission Services. The MSC will review in detail the progress of each programme, including its components and contracts, on the basis of regular Monitoring and Assessment reports produced with the assistance of external consultants (in accordance with the provisions of the DIS Manual), and will put forward recommendations on aspects of management and design, ensuring these are effected. The MSC will report to the JMC, to which it will submit overall detailed reports on all Phare financed programmes.

# 6.	Anti-fraud measures, Audit and Evaluation

All financing memoranda as well as the resulting contracts are subject to supervision and financial control by the Commission (including the European Anti-fraud Office) and the Court of Auditors. This includes measures such as ex-ante verification of tendering and contracting carried out by the Delegation in the Candidate Country concerned and on-the-spot checks.

In order to ensure efficient protection of the financial interests of the Community, the Commission can conduct check-ups and inspections on site in accordance with the procedures foreseen in Council Regulation (Euratom, EC) No. 2185/96 dated from November 11, 1996, concerning on-the-spot checks and inspections carried out by the Commission in order to protect the European Communities' financial interests against fraud and other irregularities.

The procedures foreseen in Art. 15 para 3 of Commission Regulation No. 2222/2000 dated from June 7, 2000, on the communication in case of irregularities and the putting in place of a system to administrate the information in this field shall apply.

The accounts and operations of both respective the National Funds and all relevant Implementing Agencies may be checked at the Commission’s discretion by an outside auditor contracted by the Commission without prejudice to the responsibilities of the Commission and the European Union’s Court of Auditors as referred to in the General Conditions relating to the Financing Memorandum attached to the Framework Agreement.

The Commission services shall ensure that an ex-post evaluation is carried out after completion of the Programme.

# 7.	Visibility/Publicity

The appropriate PAO will be responsible for ensuring that the necessary measures are taken to ensure appropriate publicity for all activities financed from the Programme.  This will be done in close liaison with the Commission Delegation. Further details are in the Annex ”Visibility/Publicity”.

# 8.	Special Conditions

The Slovak and Polish Governments will carry the legal liability to implement the projects specified under the programme to a satisfactory outcome and shall carry out by its own means any work on which contractors default. In the measures specified under this programme, in which the European Union grant contributes to the financing of revenue generating activities, the Commission shall determine, in consultation with the Implementing Authority, specific arrangements for financing which could include co-financing by the project revenues or reimbursement of the initial grant.

The European Union's financial contribution is limited to € 4 million per country (in total € 8 million). This contribution will not cover any additional costs, cost increases or extensions, which must therefore be catered for by the implementing and contracting authorities.

In the event that agreed commitments are not met for reasons which are within the control of the Government of Slovakia and Poland respectively, the Commission may review the programme with a view, at the Commission’s discretion, to cancelling all or part of it and/or to reallocate unused funds for other purposes consistent with the objectives of the Phare programme.

# Footnotes

To maintain continuity on the Polish side the ceiling is expected to remain at 5%

Definition of environmentally sensitive areas:-

a)	areas protected by national legislation;

b)	internationally important wetlands (sites fulfilling RAMSAR Convection ornithological

criteria) and other sites meeting the criteria which would require designation as Special

Protected Areas under Directive 79/409/EEC;

c)	areas to which the Bern Convention on the conservation of European wildlife and natural

habitats (article 4) apples, in particular site meeting the criteria of the Emerald network;

d)	Breeding or resting place of an animal species listed  in Annex IV of Directive 92/43/EEC

(Article 12);